Project plan: “PhishGuard”

By: Simeon Markov, Roko Mladinić, Daniella Namuli, Zed Minabowan & Kristiano Mizher

Institution: Fontys UAS

Course/Class: ICT/EN08

Date: 2025-12-15

Introduction
The purpose of this document is to present a clear overview of the project’s idea, the problem that it focuses on resolving, the challenge that is imposed on, and the given solution. Moreover, it details the research, design, development, and testing phase of the project, breaking down steps, and reporting a clear plan.

Project overview
PhishGaurd is a web-based cybersecurity training tool designed to improve users' ability to recognize and respond to common cyber threats and tracks user performance data to identify weak spots.

While many organizations provide cybersecurity awareness training, they are often delivered through static materials such as PDFs, videos or presentations which often result in low engagement and poor knowledge retention, because users are not actively involved in the learning process hence remaining vulnerable to cyber threats. Additionally, organizations often lack insight into how well users understand cybersecurity risks, as traditional training methods do not track user performance effectively.

This project focuses on developing an interactive web application that makes cybersecurity training more engaging and effective. PhishGuard encourages active learning by using gamification elements such as levels, scores, and challenges. The application will also collect basic performance data, allowing organizations to identify common mistakes and areas where users need additional training. Through this approach, PhishGuard aims to reduce human-related cyber risks while supporting both educational and business IT needs.

Objective
Our objective is to design and develop “PhishGuard”, an interactive web-based simulation that gamifies cybersecurity training by challenging users to distinguish between safe and malicious e-mails that they receive. The aim of this project is to raise security awareness by creating as many different possible examples of malicious emails to educate users.

Points for the project

- Interactive inbox (Frontend)

This is the main screen that the user will interact with. It will resemble a real email client to make the simulation look realistic.

- Visuals: A list of incoming messages with subjects, senders, timestamps, and messages.

- Interactivity: Functional buttons that determine the user’s choice on whether the message received is safe or not.

- Timer: A countdown timer to increase pressure.

- Content Library (Scenarios)

This will be the “heart” of the project. It will contain the database for emails that the user will have to judge. It will contain both safe and malicious emails.

- Phishing examples: Emails that contain malicious content will have a discrepancy, for example urgent requests for passwords, or fake lottery wins.

- Safe Examples: Normal meeting invites, newsletters, or internal memos.

- Difficulty Scaling: Level 1 is obvious spam; Level 3 helps users spot sophisticated "Spear Phishing" (targeted attacks).

- The Immediate Feedback Loop (Education)

The project isn't just a test; it's a teacher. The user must learn instantly when they make a mistake.

- Correct Action: A positive sound effect and score increase.

- Incorrect Action: An educational "modal" (pop-up window) that pauses the game and explains the error (e.g., "You clicked a malicious link! Notice how the sender's address was misspelled?").

- The Analytics Dashboard (Data Analysis)

It visualizes how well the user performed.

- Score Summary: Total emails processed vs. total errors.

- Category Breakdown: A chart showing specific weaknesses (e.g., "You are good at spotting Spam, but bad at spotting CEO Fraud").

- Data Visualization: Use a Pie Chart or Bar Graph to display these stats clearly.

- The Technical Architecture (Backend)

This is the "invisible" engine that connects everything.

- Server: A Python (Flask) script that serves the webpage and handles the logic.

- Database: A simple storage system (SQLite) to keep track of the high scores and the list of email scenarios.

- API: The communication link that sends the user's answer from the frontend to the backend to be checked.

Main Questions

- How can we develop an interactive web-based simulation that effectively trains users to identify and reject phishing attacks in a realistic, risk-free environment?

- What technical features are required to create a simulated email interface that accurately mimics real-world working conditions and social engineering threats?

- What is the most effective way to provide immediate, educational feedback to a user the moment they fail to identify a security threat?

Planning

For the planning phase, Trello was used (Agile methodology). For the gannt chart an online tool was used.

Breakdown

- Week 1: Research and choosing a topic

  - During this week we spent our time thinking about what we wanted to do for our 2nd group project. We thought about the topics that related to what we’ve chosen for the 2nd semester and tried to come up with a passion project that would fit most of our interests.

- Week 2: Planning and Analysis

  - During this week we’ll spend our time planning what the project we came up with will need to function properly. We’ll think about things like our target audience and our project’s requirements.

- Week 3: Design

  - During this week we’ll spend our time designing the front-end and back-end of our project. We’ll create a design for our database and think about what we want our website to look like. We’ll work on writing the design document, planning the system architecture, and creating wireframes for the main components

- Week 4: Realisation

  - During this week we’ll be creating our product. We’ll spend our time by taking the ideas we got during the research, planning, analysis & design and turn them into a fully functional end-product.

- Week 5: Validation & Verification

  - During this week we’ll spend our time testing our product. This week is meant for us to see if the features we created are working as intended. We’ll also think about what we could improve on.

Task list:

Separated into different roles, each highlighting the particular topics we chose to pursue.

Role 01 (Cybersecurity Specialist - Atacker): Doing research on the different threats like email attacks, fishing links and other fraud attacks. The role is also concerned with psychological triggers (what triggers users to provide personal information) and techniques used for data masking...

Role 02 (Cybersecurity Specialist - Defender): Looking for clues of data breaching, conveying information to non-technical users...

Role 03 (Media Designer): Main focus is on the aesthetics, visuals, feelings. Main work would be analyzing already existing UI/UX patterns, colors, fonts, iconography. The one in the role would be busy with wireframing core components, exploring how visuals affect the end-user...

Role 04 (Game developer): Strong focus on game mechanics, logic, engagement with the material. Incorporating a reward system, challenges with risks (e.g. if the user answers incorrectly, he/she loses points), progression system (e.g. ranks, levels)...

Role 05 (Software engineer): This role’s concern is with choosing the project’s technology, thinking of the architecture, backend, database design, options for deployment...

Conclusion

PhishGuard is designed to close the distance between theoretical security knowledge and practical threat recognition. By gamifying the detection of malicious emails, it provides a risk-free environment for users to feel secure. By integrating an immediate feedback loop, we transform the moment a malicious link/file is pressed/installed into a learning opportunity. Overall, PhishGuard provides a measurable way for users/organisations to identify vulnerabilities and strengthen their overall security.